# AI Companion Platform
AI Developer Scope & Implementation Plan

Developer handoff - MVP | Includes WhatsApp AI integration

# 1. AI Developer Ownership

The AI developer owns the intelligence, memory, scheduling/reminder logic, and WhatsApp AI workflow. Frontend, general account UI, payments, and admin UI are separate unless backend/API support is required.

| # | Task | Implementation Requirement |
| --- | --- | --- |
| 1 | Free AI Chat | Build text chat using OpenAI with limited functionality and no full long-term personalized memory. |
| 2 | Paid Personalized Companion | Build personalized chat that uses onboarding/profile context plus relevant historical context across future conversations. |
| 3 | AI Onboarding | Define chatbot-led onboarding flow to collect approved background details and personalization preferences, and store them as structured user context. |
| 4 | Unified Web + WhatsApp Context | Use one conversation/memory source for both channels. A conversation started on web must continue on WhatsApp and vice versa without losing relevant context. |
| 5 | Conversation History & Deletion | Support APIs/logic to retrieve conversations and delete a full conversation or selected messages. Deleted content must stop being used as AI context. |
| 6 | Conversational Reminders | Detect reminder intent, ask for missing date/time/time-zone details, propose/confirm the reminder, store it, and trigger delivery at the exact scheduled time on WhatsApp and web. |
| 7 | Daily Scheduled Messages | Generate news of the day, trivia, and city weather content; schedule per user's local time zone; store the generated message for website history; trigger WhatsApp delivery. |
| 8 | WhatsApp AI Channel | Connect the WhatsApp Business/API webhook to the same AI conversation pipeline, map WhatsApp users to platform users, process inbound messages, maintain shared context, and send AI responses. |
| 9 | WhatsApp Templates & Scheduled Delivery | Prepare/integrate approved templates for reminders and daily scheduled messages that may be sent outside the 24-hour free-form messaging window. Respect user opt-in. |
| 10 | AI Memory Layer | Implement secure memory/context retrieval. Keep short conversation context plus durable user-relevant memory; avoid blindly sending complete history on every request. |
| 11 | Model Routing | Route simple requests to a cost-efficient OpenAI model and complex/memory-heavy requests to a more capable model. Keep routing configurable. |
| 12 | Languages | AI responses must support English, Spanish, and Portuguese and follow the user's selected/current language. |
| 13 | Usage / Token Tracking | Record model, input/output tokens, request type/channel, user, and estimated usage so admin/backend can expose consumption. |
| 14 | Safety / Privacy Hooks | Add configurable moderation/safety handling and respect consent, retention, and sensitive-data rules once client decisions are finalized. |

# 2. Recommended Backend Components

AI Chat Service: Single entry point for web + WhatsApp messages; loads user context, calls model, stores response.

Memory Service: Stores structured user profile/memories and retrieves only relevant context for each request.

Conversation Service: Persists channel-independent conversations/messages and supports selective/full deletion.

Reminder Service: Parses reminder requests, handles clarification/confirmation, stores scheduled jobs, and triggers delivery.

Daily Content Service: Generates or prepares news/trivia/weather content and schedules it by user local hour.

WhatsApp Service: Webhook verification/inbound handling, user mapping, outbound replies, template sends, delivery-status handling.

Model Router: Selects model based on request complexity, memory need, and cost policy.

Usage Logger: Captures tokens, model, channel, errors, latency, and scheduled-delivery status.

# 3. Core Data the AI Layer Needs

User AI profile: preferred language, city, time zone, onboarding answers, personalization preferences.

Conversation + message records: user, channel (web/WhatsApp), role, content, timestamps, conversation ID.

Memory records: concise durable facts/preferences with source/reference and timestamps.

Reminder records: text, scheduled UTC time, user's time zone, status, delivery channels, confirmation state.

Daily-message settings/history: enabled types, local send time, city, generated content, delivery status.

WhatsApp mapping: platform user ID, WhatsApp identifier/phone, opt-in status, template eligibility/status.

AI usage logs: model, token counts, request type, channel, latency/error status.

# 4. Implementation Order

Phase 1 - Core Chat: OpenAI integration -> conversation storage -> EN/ES/PT response handling -> free vs paid AI behavior.

Phase 2 - Personalization & Memory: Onboarding context -> structured user profile -> memory extraction/retrieval -> paid companion continuity.

Phase 3 - WhatsApp: Webhook + user mapping -> same chat pipeline -> shared web/WhatsApp history -> outbound replies -> template support.

Phase 4 - Reminders: Intent detection -> missing-detail questions -> confirmation -> scheduler/queue -> WhatsApp + web delivery.

Phase 5 - Daily Messages: News/trivia/weather generation -> city/time-zone logic -> scheduled jobs -> WhatsApp templates -> website history.

Phase 6 - Hardening: Model routing -> token/usage tracking -> retries/idempotency -> delivery monitoring -> privacy/deletion behavior -> tests.

# 5. Key Implementation Rules

Use one canonical conversation ID/history across web and WhatsApp; do not create separate AI memories per channel.

Store all scheduler times in UTC, but calculate them from the user's configured local time zone.

Scheduled WhatsApp reminders/daily messages must use approved templates when required; normal inbound-session replies can use the standard reply flow.

Make scheduled jobs idempotent so retries do not send duplicate reminders/messages.

Deleting messages/conversations must also remove/exclude their derived memory from future AI context.

Do not send the user's entire history to OpenAI each time; retrieve a compact relevant context.

Keep prompts, model names, routing thresholds, daily-message types, and schedule defaults configurable.

# 6. Dependencies / Decisions Needed Before Finalizing

Default daily send hour and number of daily messages.

Preferred news/trivia sources and rule for determining the user's city.

Exact free-tier limits and which memory features are paid-only.

Whether WhatsApp, long-term memory, and daily messages are subscriber-only.

WhatsApp opt-in wording and approved message templates.

Privacy region, age limits, sensitive-data/safety rules, and retention behavior after deletion.

WhatsApp Business/API access depends on client company registration/eligibility.

# 7. Definition of Done for AI Developer

Same user can chat on web, move to WhatsApp, and continue with the same relevant context.

Paid user receives personalized responses using onboarding data and durable memory.

Free user receives limited basic chat without paid long-term companion behavior.

User can create a reminder conversationally; system asks for missing details and delivers it at the correct local time.

Daily news/trivia/weather messages are generated, stored, and delivered at the configured local hour.

Conversation/message deletion is reflected in future AI context.

Token/model usage and scheduled-delivery status are logged.

Core flows have automated tests for web chat, WhatsApp chat, memory, reminders, scheduling, duplicate prevention, and deletion.

Scope source: AI Companion Platform - Feature Deliverables & User Journey Confirmation, Version 2 (03 September 2026)